## Slide 1: Proposal For the Complex information system development project
For The Bronze League Complex

## Slide 2: Table Of content
Background
Problem statement
Constraints
Scope definition
Identify goals
Opportunities to improve
Schedule
Budget
Internal recourses

## Slide 3: 1. Background
The Bronze League complex, located in North-West, Potchefstroom central, is an established place of accommodation for tenants of all kinds. It holds promising features within its establishment. This complex allows for the use of social facilities, which attracts the young generation of the town generously. It also accommodates for washing facilities and maintenance. Tenants often find themselves in a position of ease and comfort within the grounds of Bronze League. And due to these facts it has been a highly sought after living space within the market!

## Slide 4: 2. Problem statement
The Bronze League complex made no use of information systems, the establishment solely relied on word of mouth. Thus processes and management are currently slow and inefficient.
Due to numerous factors that contribute to the complex’s status, the following will need to be automated:
- Apartments
- Social Facilities
- Washing facilities
Due to students being much more technologically savvy, the implementation of an online managing system would significantly benefit the establishment

## Slide 5: 3. Constraints
The Constraints for this project include a budget with a total of R180 000.
The budget will not allow for extra hardware or software
The budget will also not allow for an admin employee/secretary, must be provided by establishment.
The budget will also not account for extra security measures

## Slide 6: 4. Scope definition
• Maintain Apartments
• Maintain Tenets
• Maintain facilities
• Booking a cleaner or a maintenance worker for an apartment
• Booking a slot to use facilities, including social and washing facilities
Reporting of problems with facilities
• Providing extensive reports for owners/shareholders

## Slide 7: 5. Goals of the project
• System must improve on the case of access for tenets towards all facility’s
• System must improve on minimising user error
• System must improve on communication between tenets and staff
• System must improve on maintenance and cleaning efficiency

## Slide 8: 6. Opportunities to improve
• Instead of slow paper back databases, a modern automated database will be granted
• Instead of use of multiple workers to manage each aspect of the complex, only a single secretary will be required to manage it all
• All maintenance and cleaning responsibilities are taken over by external factors and no longer holds the responsibility of internal factors

## Slide 9: 7. Schedule
Project Steps | Steps Implemented | Proposed Date
Scope Definition | Scope definition documented in the project proposal. | 16 March 2022
Problem Analysis | The project proposal with the existing problems, proposed solutions to the problems, business opportunities, schedule of events and the economic justification. | 16 March 2022
Requirement Analysis | Business requirement statements | 19 April 2022
Logic Design | Specifications and the logical system modules | 24 May 2022
Decision Analysis | Document with evaluation for each candidate solution in terms of technical-, operational-, economic-, schedule- and risk- feasibility - Choose best candidate solution and decide whether project must be completed | 24 May 2022
Physical Design and Integration | - Physical design models - Detail specifications - Prototypes - Redesigned business processes | TBA (To be advised) provisionally concluding after 25 July 2022
Construction and Testing | - Database - Custom-built software - User Interfaces (Windows or Web) - Test plan | TBA (To be advised) provisionally concluding after 25 July 2022
Instillation | - An operational system - Operation manual - Documented quality review - Updated logical and physical system models | TBA (To be advised) provisionally concluding after 25 July 2022

## Slide 10: 8. Budget
Labour cost per hour:
Internal work = 5 People working x 8 hours x 8 months @1Person (R173/h), 4 others (R105/h)
= 1(8 h x R173/h x 8 months) + 4(8 h x R105/h x 8 months)
= R533 760.00
External work = 1 Person working x 8 hours x 2 months @ R90/h
= 1(8 h x R90/h x 2 months)
= R43 200.00
Total Labour cost = R533 760 + 43 200 = R576 960.00

## Slide 11: 8. BUDGET (CONTINUE)
Hardware Costs:
GT 730 Workstation
- Core i3
- 10th Generation
- 8GB DDR4 2666Mhz High Performance RAM
- 512GB Ultra-Fast NVME SSD (Internal Storage)
- 1TB High Performance Hard Disk Drive (HDD)
Total Hardware cost = R9 900.00
Software Costs:
Operating System: Windows 11 Home 64bit = R2,399.00
Office Software: Microsoft Office 365 Personal = R799.00
Total Software cost = R3 198.00

## Slide 12: 8. Budget (Final)
Total Costs = Labour + Hardware + Software
= R576 960 + R9 900 + R3 198
= R590 058.00

## Slide 13: 9. Internal resources
Internal resources needed to complete the project:
System Sponsor: CEO of Bronze League
To keep the system running you will need a secretary: Secretary of Bronze League
Maintenance on demand of System Developers from Data-Base Brokers™