## Slide 1: Proposal for the Gallery information system development project
for the BEAUT ART GALLERY

## Slide 2: Table of content
Background
Problem Statement
Constraints
Scope definition
Goals of the project
Opportunities to improve
Schedule
Budget
Internal Resources

## Slide 3: 1. BACKGROUND
The BEAUT ART gallery is a popular art gallery in South Africa. The gallery is home to one of the largest and most comprehensive collections of art in South Africa. Artists exhibit their art to be sold in the gallery. Clients visit the gallery on a regular basis to buy artworks. Special events are organised on a regular basis where clients are invited to visit the gallery for a social evening.

## Slide 4: 2. PROBLEM STATEMENT
The existing information system no longer satisfies the business requirements. The following Important business processes are not currently automated:
  Events booking
  Inventory control
Reporting is furthermore inadequate, e.g. no Monthly cost report, no Client report.
There is also no help function, especially needed for temporary employees.
With the rise of global art markets functionality is needed to do business over the internet in order to compete with competitors.
The existing system does not keep the detail of history transactions needed to predict future sales.

## Slide 5: 3. CONSTRAINTS
Constraints for the project include a budget of R500,000.
The budget will not allow for new hardware and software to be bought. The system will therefore be written in Visual Studio with an Access database.
Due to the use of Access the system will have to be used on a standalone workstation.

## Slide 6: 4. SCOPE DEFINITION
The system must include functionality for the following:
Maintenance of artworks (inventory)
Maintenance of clients
Maintenance of artists
Maintenance of events
Buying of artworks
Selling of artworks, including delivery of the sold items
Extensive reporting, including History transactions per period, Monthly cost report, Client report, Artwork report, Purchases for a time period, Sales for a time period, Various management information reports in graphical format
Extensive Help functionality

## Slide 7: 5. Goals OF THE PROJECT
The following goals were identified:
The system must improve business knowledge by providing management information reports in graphical format. These reports must provide drill-down functionality.
The system must improve business processes by automating the buying and selling of artworks. It must also be possible to have these transactions happen over the internet.
The system must improve business communication by providing a consistent graphical user interface with support for different languages and exchange rates.

## Slide 8: 6. OPPORTUNITIES TO IMPROVE
The following opportunities to improve were identified:
To improve security in the system fingerprint scanners can be used to obtain access to the system. This will free employees to attend to clients and will help very much during busy hours.
Provide functionality to export reports with minimum effort to Excel. The gallery manager is an expert in Excel and this will give him the flexibility to further manipulate data to obtain business knowledge.

## Slide 9: 7. Schedule of Project
Project Steps | Steps Implemented | Proposed date
Scope definition | Scope definition documented in the project proposal. | 25-02-2019
Problem analysis | The project proposal with the existing problems, proposed solutions to the problems, business opportunities, schedule of events and the economic justification. | 25-02-2019
Requirements analysis | Business requirement statements | Complete dates
Logical design | Specifications and the logical system modules | Complete dates
Decision analysis | Document with evaluation for each candidate solution in terms of technical-, operational-, economic-, schedule- and risk- feasibility Choose best candidate solution and decide whether project must be completed | Complete dates
Physical design & integration | Physical design models Detail specifications Prototypes Redesigned business processes | Complete dates
Construction & testing | Database Custom-built software User Interfaces (Windows or Web) Test plan | Complete dates
Installation | An operational system Operation manual Documented quality review Updated logical and physical system models | Complete dates

## Slide 10: 8. Budget
HOURS:
Internal Cost = 20% of 2 people working 8 hours a day for 8 months @ R250 / hour
= 20% x (2 x 8 x 22.5 x 8 x 250)
= R 144,000
Consultant Cost = 4 people working 8 hours a day for 8 months @ R350 / hour
= R 2,016,000
Total Man-hour Cost = R 2,160,000
If consultants have different rates, list the various positions with the cost for each here, e.g. Project Manager, Systems Analyst, Senior Programmers, etc Please do a research on what current hourly rates for System Analysts are

## Slide 11: 8. Budget (continues)
HARDWARE:
List all hardware to be bought here with prices
SOFTWARE:
List all software as well as number of licenses to be bought here with prices
TOTAL PROJECT COST = TOTAL MANHOUR COST +
HARDWARE COST +
SOFTWARE COST
.

## Slide 12: 9. INTERNAL resources
The suggested internal resources for the project are:
System Owner (Sponsor): Director and Chief Curator, P. Smith
The following system users are proposed and should be available for 20% of their time for 8 months:
Art gallery assistants J.P Groenewald and Tina Liebenberg